# Evals Brownfield Study Plan: OpenHands Agent Canvas

Date: 2026-10-13 Inputs: initial-evals-report.md, OpenHands-Guided-Sessions.md Status: Draft for review. Framework characteristics in section 5 come from general knowledge and have not been checked against current docs. Phase 0 verifies them.

## Executive summary

This plan runs three connected workstreams on one codebase.

| Workstream | Question | Output |
| --- | --- | --- |
| A. Process study | What does it take to apply evals to a brownfield AI project, and what is repeatable? | A measured playbook with effort data and a friction log |
| B. Before/after measurement | Do evals produce measurable benefit for OpenHands? | A baseline and an after-state scorecard on pre-agreed metrics |
| C. Framework bake-off | How do RAGAS, Promptfoo and others compare on a real agentic system? | A weighted scorecard from implementing the same cases in each framework |

Three design decisions shape the plan:

- Evals do not improve a product by existing. "Before" is "no evals", so a before/after comparison of product quality alone would be weak. The plan measures three separate things:

  - Detection ability: can we catch regressions we could not catch before?

  - Decision quality: does the team make better, faster changes?

  - Product quality: does it improve after iterating on eval findings?

The strongest evidence is a regression-injection experiment (section 4.2), which tests detection directly.

- RAGAS is probably a poor fit, and the study should say so. The report found no first-party RAG pipeline in this repo. RAGAS's core metrics (faithfulness, context precision/recall) assume retrieval. Include it, but score it on its agent metrics and on honest fit. A tool that doesn't fit is a legitimate finding for the brownfield question.

- Pick the system under test (SUT) deliberately. Canvas is a frontend and launcher, and the Agent Server owns agent behavior. The report recommends not simulating that ownership. This plan treats the SUT as Canvas plus a pinned Agent Server plus a pinned model config, driven through the same API/UI paths users use. That keeps the study inside this repo's boundary and still reaches agent quality.

- Private instance, no real traffic. This is a private study on a borrowed copy of the code, deployed only as a private Azure instance for the study. No real users exist, and no changes go back upstream. Every number comes from controlled experiments on synthetic tasks (locally and on the Azure instance), or from an explicit model that extrapolates those results to assumed usage. Reports must label each figure as measured (observed in a run) or interpolated (derived from stated assumptions). See sections 1 and 4.5.

Proposed duration: about 8 weeks, with an optional extension. See section 7.

## 1. Scope, assumptions and open decisions

Facts (from the initial-evals-report.md report):

- Deterministic test maturity is strong: Vitest, MSW, Playwright, mock-LLM E2E.

- There is no golden dataset, judge rubric, benchmark runner or quality scorecard.

- The critic score is produced upstream and has no local calibration.

- Live E2E runs only on main or manual dispatch.

Assumptions:

- Read access to the repo and the ability to run a local Agent Server, plus an LLM API budget.

- All eval data is synthetic. No real user data is used.

- The study runs on a private copy of the OpenHands code, deployed as a private Azure instance. That instance has no real users and no user traffic, and nothing is contributed upstream. The study team owns the copy and the instance, but not the upstream project.

- The Azure instance is a controlled test environment, not production. It adds deployed-environment effects (latency, cold starts, auth, real cost) that a local stack cannot show. Open facts to record in Phase 0: single-user or shared, and which model endpoint provider is used.

- "Usage" means simulated usage: scripted tasks and synthetic workload models. Production behavior, user satisfaction and real incident rates are out of reach and are not claimed.

- The upstream PR, issue and CI history is the only source of "real" signal (for example, historical bugs). It is read-only and describes upstream's past, not this study's usage.

Open decisions (these change the plan):

| # | Decision | Recommendation |
| --- | --- | --- |
| D1 | SUT boundary: Canvas only, or Canvas plus Agent Server? | Canvas plus pinned Agent Server. Without it there is almost nothing AI-specific to evaluate. Limit: agent behavior (prompts, tools, agent loop, critic) lives in software-agent-sdk, which is not in this repo. Unless the SDK is forked, "post" changes are limited to Canvas code, configuration, defaults and version pins (section 1.1). |
| D2 | Which model(s) and budget? | One pinned primary model, plus one cheaper model for the model-swap experiment. Set a hard cost cap per run. |
| D3 | Is the goal to contribute upstream or run a private study? | Resolved: private study, no upstream contribution. Eval artifacts and local changes stay in this copy. |
| D4 | Who are the SME labelers for judge calibration? | Name at least two people. Calibration is the main source of credibility for LLM-judge metrics. If none are available, use your own labels and limit judge-calibration claims. |
| D5 | Track upstream OpenHands changes during the study? | Resolved: no. Pin one upstream commit as the study baseline and do not sync during the study (section 4.7). The commit itself is still to be chosen. |
| D6 | Fork software-agent-sdk so post changes can affect agent behavior? | No by default. Revisit only if findings point to agent-side causes. It would add a second repo to pin and a custom agent-server image. |

### 1.1 Where things live

The evals live outside the OpenHands code and operate on running instances of it (the local stack and the private Azure instance). They drive the system through the browser UI, REST and WebSocket, and read the event logs and workspace state.

Study repo (this project)                   Target (OpenHands, pinned)

─────────────────────────                   ──────────────────────────

dataset/    cases + fixtures    ──drives──▶ running instance (local or Azure)

frameworks/ eval implementations            via browser UI, REST, WebSocket

results/    scores + event logs ◀─reads───  event logs, workspace state

Why outside: evals ask whether the deployed agent does the task correctly and safely, which needs a running agent, a model and a workspace. Black-box evals run unchanged against pre, post, local and Azure builds, which keeps the pre/post comparison valid. They also keep the OpenHands copy clean, with no merge conflicts and nothing measured by code it depends on.

What does change inside the OpenHands copy

- "Post" product changes, made in response to findings, on a branch and rebuilt into the image.

- Regression injections, each a small patch applied to the copy, built and deployed. The patches are stored as diffs in the study repo and are not committed to OpenHands.

- The existing tests stay in place. The detection experiment runs them where they are and records the result.

Related repositories (all under the OpenHands GitHub organization, per AGENTS.md; ownership of the organization is not verified here)

| Repo | Owns | How it enters the build | In the study |
| --- | --- | --- | --- |
| OpenHands/OpenHands | Canvas UI, local-stack orchestration | This repo, built from source | The system under test |
| OpenHands/software-agent-sdk | Agent Server, agent loop, tools, API | Pinned base image (agent-server) | Pinned, not forked (D6) |
| OpenHands/automation | Scheduling and runs | PyPI package at a pinned version | Pinned |
| OpenHands/extensions | Public skills, plugins, templates | Fetched from the catalog at runtime | Drift source for plugin sessions. Record the date, or leave plugins out of the pre/post set. |

Third-party dependencies: the model provider (the largest drift source), npm and PyPI packages (pinned by lockfile and version), the Debian snapshot and container registry, and each eval framework (own license and data-handling terms). Check licenses before copying, hosting or sharing anything, and ask Legal if unsure.

Folder layout (created 2026-10-14; the study repo is github.com/nates1973/eval-demo-openhands, and OpenHands/ is excluded from it by .gitignore)

Eval Demo - Open Hands/

├── OpenHands/            # borrowed code, untouched (own .git)

├── docs/                 # report, plan, playbook (time log, friction log, final report)

├── dataset/              # cases.jsonl, schema.md, fixtures/

├── guided-sessions/      # OpenHands-Guided-Sessions.md, scripts/

├── workload/             # assumptions.csv, model/

├── injections/           # regression patches, held-out subset sealed

├── frameworks/           # implementations only: custom/, promptfoo/, ragas/, deepeval/, inspect-ai/, scorecard.md

├── results/              # runs/<date>_<env>_<pre|post>_<framework>_<run-id>/, baselines/, reports/

└── scripts/              # scrub logs, aggregate, bootstrap CIs

Results are organized by run, not by framework, so pre/post pairing and cross-framework comparison stay in one place. Raw logs stay out of git. Only scrubbed logs and aggregates are committed.

## 2. Workstream A: Evaluate the brownfield process

The meta-question is what applying evals to an existing project costs and what it yields. Instrument the work itself.

### 2.1 Process stages to time and document

| Stage | Activity | Artifact |
| --- | --- | --- |
| 0. Discovery | The assessment already done (the report) | Report, with hours recorded |
| 1. Scoping | Choose SUT, risk-rank features, agree metrics | This plan |
| 2. Dataset bootstrapping | Mine existing tests, specs, bug history, and write golden cases | Versioned JSONL dataset |
| 3. Harness build | Runner, fixtures, pinning, result store | Benchmark runner |
| 4. Baseline | Run N times and publish variance | Baseline scorecard |
| 5. Iterate | Fix, tune or triage based on findings | Change log tied to eval deltas |
| 6. Operationalize (design and dry run only) | Draft CI wiring, ownership and maintenance cadence. Exercise them locally, in a throwaway CI sandbox and against the private Azure instance. Nothing is rolled out to a live team. | CI job definitions, a runbook and a maintenance-effort estimate (interpolated) |

### 2.2 Process metrics (measured, not estimated)

| Metric | How measured |
| --- | --- |
| Effort per stage (person-hours) | Time log kept from day one |
| Time to first meaningful eval result | Days from kickoff to first scored run |
| Reuse ratio: fraction of golden cases seeded from existing assets (tests, specs, feature-map recipes, bug reports) | Tag each case's source field |
| Discovery yield: number of previously unknown defects or ambiguities found per stage | Findings log |
| Friction log | Dated entries: blocker, workaround, cost, whether it generalizes |
| Dataset authoring rate (cases/hour) and review rejection rate | Case metadata |
| Harness flake rate (indeterminate or infra-failed runs / total) | Runner logs |
| Marginal cost per eval run (tokens, dollars, wall-clock) | Runner logs |

### 2.3 Generalization check

At the end, tag each friction entry as repo-specific, brownfield-general or agentic-general. The brownfield-general and agentic-general entries become the playbook. Because this is one repo, state that limit explicitly. A single case study supports hypotheses, not general claims. If time allows, a second, smaller repo would test the playbook.

## 3. Evaluation target model

The existing test suite stays in place. Evals add a layer that answers a different question:

| Layer | Question | Examples | Owner |
| --- | --- | --- | --- |
| Deterministic tests (existing) | Does the code behave as specified? | Vitest, MSW, Playwright | Canvas |
| Agent behavior evals (new) | Does the agent complete tasks correctly and safely? | Seeded-repo tasks, tool-trace and forbidden-action checks | Shared |
| Judge-based evals (new, small) | Is the response honest and helpful where no oracle exists? | Rubric judge, calibrated against humans | Shared |
| Critic calibration (new, optional) | Does the critic score predict real success? | Critic score vs. oracle outcome | Agent Server owner |

Oracle hierarchy. Prefer the strongest available oracle for each case:

- Executable (tests or build pass, exit codes, worktree diff)

- Structural (tool-trace assertions, schema checks)

- LLM judge with a rubric

- Human review

Use a lower level only when a higher one cannot express the requirement.

## 4. Workstream B: Before/after measurement

### 4.1 Metric set

Pre-register the metrics and thresholds before the baseline run, so results cannot be cherry-picked.

All metrics below are computed from scripted runs against the pinned local stack or the private Azure instance (section 4.6). Tier 1 results describe performance on the benchmark, not in production. Anything that would need real users or a real team is either replaced with a simulated equivalent (marked below) or dropped.

Tier 1: Agent quality (primary outcome, on synthetic tasks)

| Metric | Definition | Oracle |
| --- | --- | --- |
| Task success rate | Fraction of golden tasks where the executable oracle passes | Tests and build |
| Scope-control rate | Fraction with no unrelated file changes | Diff vs. allowed paths |
| Forbidden-action rate | Fraction with any violation (mutation in a "do not modify" task, unapproved execution in plan mode, secret exposure) | Tool trace and worktree hash |
| Tool-use accuracy | Correct tool, arguments and call count | Tool trace |
| Honest-report rate | Final summary matches actual outcome (for example, it does not claim passing tests when they fail) | Judge plus executable check |
| Pass^k consistency | Fraction of cases passing in all k runs (k=3 or 5) | Repeated runs |

Tier 2: Detection and safety-net value (the "benefit of evals")

| Metric | Definition |
| --- | --- |
| Injected-regression detection rate | Fraction of seeded regressions caught, comparing existing suite only vs. existing suite plus evals (section 4.2) |
| Historical-regression recall | Fraction of past PR/bug regressions that the eval suite would have flagged when replayed |
| Time to detect | Wall-clock from applying an injected change to the first red signal, per mechanism. Measured in the injection experiment, with no real developers involved. |
| Detection overlap | Regressions caught only by evals, only by the existing suite, or by both |
| False-positive rate | Alarms on known-good changes, measured via an A/A comparison |

Tier 3: Process and delivery

| Metric | Definition |
| --- | --- |
| Simulated change decisions | Run scripted change scenarios (model swap, prompt edit, config change). Record whether the eval evidence leads to the correct accept/reject call, compared with the existing suite alone. This replaces "change confidence", which needs a real team. |
| Review cost | Dropped. There are no real PRs or reviewers. Use the review-load proxy instead: the number of eval failures a reviewer would need to triage per injected change. |
| Eval cost per run | Measured dollars and minutes per run. It must stay below a pre-set budget or the suite would not be run. Projected monthly cost is interpolated (section 4.5). |
| Coverage of the risk map | High-risk feature families (P1/P2 rows of the roadmap) with at least N golden cases |

Tier 4: Judge reliability (only if judges are used)

| Metric | Definition |
| --- | --- |
| Judge-human agreement | Cohen's kappa or Spearman correlation vs. SME labels on a held-out set |
| Judge self-consistency | Score variance across repeated judging runs |
| Judge sensitivity | Does the judge catch known-bad outputs (planted failures)? |

### 4.2 Regression-injection experiment (core of the evidence)

Evals earn their value by catching problems the current process misses. Test that directly:

- Build a library of 15–25 plausible regressions across these classes:

  - Model swap to a weaker or cheaper model

  - System-prompt or default-setting change (for example, the empty-model-setting case in GQ-08)

  - Tool-approval gate disabled

  - Wrong-workspace routing

  - Secret leaked into events

  - Stale state after backend switch

  - Truncated or altered diff reporting

  - Upload size limit changed

- Apply each, one at a time, to a branch or fixture.

- Record which mechanisms flag it: existing PR CI, existing nightly E2E, mock-LLM E2E, the new evals.

- Report the detection matrix and the marginal detection rate attributable to evals.

Blinding: the person who writes the injected regressions should not be the person who tunes the evals. Otherwise the evals will be implicitly fit to the injections. Keep roughly a third of injections held out until after the suite is final.

Reuse: the repo has optional Stryker mutation testing. Mutation-score results are a useful comparison for what the deterministic suite already catches, but they cover code-level mutants, not agent-behavior regressions. Present them as a complement.

### 4.3 Experimental design

| Concern | Approach |
| --- | --- |
| Baseline definition | "Before" means (a) the existing CI and E2E signals plus (b) the unchanged system scored on the new dataset. Record both. Without (b) there is no quality baseline. |
| Nondeterminism | Run each case k times (start k=5 for the baseline). Report means with bootstrap confidence intervals. Do not claim an improvement smaller than the run-to-run noise. |
| Pinning | Pin the upstream OpenHands commit, Agent Server and automation versions, image tags, model ID and version, temperature, seed (where supported), fixture repo commits, and the dataset version (section 4.7). |
| After-state meaning | "After" has two parts: (1) the suite is built and runs against the local stack and the private instance, and (2) the system has been modified using findings (private edits, redeployed only to the private instance, never released). Report detection benefits from (1) and quality improvement from (2) separately. Evals do not change the system by themselves, so a pre/post comparison measures the effect of the changes made in response to findings, not of the evals. Neither is a production outcome. |
| Attribution | Log each product change with the eval finding that motivated it. Don't credit evals for improvements that came from a model upgrade. Use a model-held-constant comparison where possible. |
| Dataset hygiene | Dev/test split. Tune only against dev. Report on a held-out test split. Keep failure history when cases are retired. |
| Honesty about limits | A single system, one team, one 8-week window, and no real users. Avoid ROI dollar claims. Report measured effects and costs, and label every extrapolation. |
| Measured vs. interpolated | Every figure in a report carries a tag: M (observed in a run) or I (derived from the workload model). Tag I figures need their assumptions and an uncertainty range alongside them. |

### 4.4 Dataset build plan

Start from the report's catalog (GQ-01 to GQ-12, GD-001 to GD-012) and grow to the 30–50 case minimum it recommends.

| Source | Expected contribution | Notes |
| --- | --- | --- |
| Report golden questions and dataset rows | 12 | Already specified |
| Existing mock-LLM and live E2E scenarios, converted | 8–12 | High reuse. Tag source: e2e. |
| Feature-map recipes (F01–F27) | 6–10 | Manual recipes made executable |
| Past bugs and regression tests | 6–10 | Mine commit and issue history. Minimize into fixtures. |
| Adversarial and red-team cases | 6–8 | Secret exfiltration, malicious extension manifest, prompt injection via repo contents |
| No-op and refusal cases ("do not modify", "report only") | 4–6 | Cheap and high-signal |

Schema (JSONL), extending the report's fields: id, feature, risk, prompt, fixture, expected_state, required_tool_trace, forbidden_actions, oracle_type, assertions, source, split (dev|test), review_status, added_in_version, notes

Fixtures: small synthetic repos with a known defect, a failing-test repo, a mock MCP server (qa_echo), and a sample extension manifest. Version them with the dataset.

### 4.5 Simulated usage and interpolation

With no real traffic, the study builds an explicit workload model and extrapolates from measured results. The model is a labeled assumption set, not data.

What is simulated

| Element | Approach |
| --- | --- |
| Task mix | Weight golden-case families by assumed usage frequency and risk (from the feature map). Publish the weights. |
| Change stream | Assume a rate of agent-adjacent changes per week (for example, model bumps, prompt edits, config changes) and a regression probability per change class. Use ranges, not point values. |
| User behavior | Scripted multi-turn and queued-follow-up sessions, including the guided sessions in section 4.6. No claim that these resemble real users. Guided-session results are measured evidence about system behavior. They cannot validate the usage frequencies they encode. |

What is interpolated (tag I)

| Output | Derivation |
| --- | --- |
| Expected regressions caught per month | Injection detection rate (M) × assumed regression rate (assumption) |
| Expected escaped regressions | Same model, using the existing-suite-only detection rate |
| Projected monthly eval cost | Measured cost per run (M) × assumed runs per month (PR subset plus nightly) |
| Maintenance effort | Measured authoring and triage hours (M) scaled by assumed dataset growth |

Controls

- Keep an assumptions register (value, range, rationale, owner). Report every I figure as a range.

- Run a sensitivity analysis: vary each assumption and show which ones drive the conclusion. If a conclusion flips within a plausible range, say so.

- Anchor regression-class frequencies to upstream's public bug and PR history where possible. State that this describes upstream's past, not this study's usage.

- Report measured detection rates as the primary evidence. Interpolated figures are illustrative scenarios.

#### 4.5.1 Grounding sources

No production data is available, so assumptions are grounded in public or self-generated evidence. Use these sources in order of preference.

| Source | Informs | Evidence grade | Limits |
| --- | --- | --- | --- |
| Upstream public GitHub history: releases, merged PRs, issues, bug labels, reverts, hotfixes | Change rate per week, regression frequency per change class | G1 (public-history-derived) | Describes upstream's development, not usage. Bug labels are inconsistent, so sample and hand-classify. Record the sample size. |
| Published agent trajectories and benchmark results (for example SWE-bench-style runs) | Task shapes, steps and tool calls per task, failure modes, cost per session | G2 (benchmark-derived) | Benchmark tasks are not a real user mix. Verify availability and license before use. |
| Public surveys and usage reports on AI coding tools | Coarse priors on task categories | G3 (external, non-specific) | Not specific to this product. Use only to set ranges. |
| Own dogfooding: real, non-client tasks run on the local copy or the Azure instance over about two weeks, logged | Prompt style, follow-up patterns, abandonment | G4 (self-observed) | Small n, one user type. Informs scripted sessions, not frequencies. |
| Expert judgment | Anything else | G5 (assumed) | No evidence. Use the widest range and flag it in reports. |

Rules

- Every assumption cites at least one source and its grade. Combine sources only by recording each one.

- Record a G5 assumption's range as wide enough that the conclusion is tested against it in the sensitivity analysis.

- Do not collect colleagues' or client-project usage. Dogfooding covers only your own sessions on non-client work. If wider usage collection is ever proposed, stop and consult the Data Privacy Officer first.

- Check the license and terms of any public dataset before copying content into the eval dataset. Prefer to record aggregate statistics, not raw content.

- Never record secrets, client names or personal data in dogfooding or guided-session logs. Scrub API keys, Azure endpoints and tokens before logs are stored or quoted.

#### 4.5.2 Assumptions register template

Keep this as workload/assumptions.csv (or a table in the final report appendix). One row per assumption. Version it with the dataset.

| Field | Description |
| --- | --- |
| id | A-001, A-002, and so on |
| name | Short label, for example "weekly agent-adjacent change count" |
| category | change_stream, task_mix, regression_rate, run_frequency, session_shape or cost |
| unit | For example changes/week, probability, runs/month |
| low / base / high | Range used in the model. base is the central scenario. |
| source | Where the value came from (URL, query, file or "judgment") |
| grade | G1–G5 (section 4.5.1) |
| sample_size | Number of observations, if any |
| rationale | Why this range, in one or two sentences |
| sensitivity_rank | Filled after the sensitivity analysis. 1 = most influential. |
| owner | Person who maintains the entry |
| date | Date set or last reviewed |
| status | proposed, frozen or revised |

Example rows (illustrative values to replace, not data)

| id | name | category | unit | low | base | high | source | grade | rationale |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A-001 | Agent-adjacent changes per week | change_stream | changes/week | TBD | TBD | TBD | Upstream merged-PR sample, last 6 months | G1 | Count PRs touching agent or config paths in a hand-classified sample |
| A-002 | Regression probability, model or default-setting change | regression_rate | probability | TBD | TBD | TBD | Upstream reverts and bug-labeled follow-ups | G1 | Share of such changes followed by a fix or revert |
| A-003 | Share of sessions that are no-mutation tasks | task_mix | fraction | TBD | TBD | TBD | Own dogfooding log | G4 | Small sample, so keep the range wide |
| A-004 | Eval runs per month | run_frequency | runs/month | TBD | TBD | TBD | Judgment | G5 | Depends on PR volume (A-001) plus one nightly run |

Freeze rule. Freeze low, base and high before the injection experiment, as with the metric thresholds in section 4.1. After that, change them only as a logged revision with a reason, and report both versions.

### 4.6 Guided sessions on the private Azure instance

Guided sessions are scripted, repeatable sessions run against the private Azure instance. Each has a known standard to score against. They are the deployed-environment tier of the golden dataset, not a second dataset.

Design

- Scripts: Each fixes the prompt (or turn sequence), fixture repo commit, model config, expected end state and oracle checks. A metadata header records the case ID, the assumption IDs it embodies (section 4.5.2), the assertions and the oracle type.

- Shared schema: Use the section 4.4 JSONL schema with tier: deployed. Keep the dev/test split so reported sessions are not the ones used for tuning.

- Driver: Runs each script through the same API/WebSocket path users use, captures the event log, runs the oracle checks and writes to the same result store as local runs. Tag each result with environment, pre/post and run number.

- Sessions: The twelve session scripts (GS-01 to GS-12) are specified in OpenHands-Guided-Sessions.md. They are a draft that has not yet been dry-run. Share the schema with the dataset, or the two sets will drift apart.

Pre/post comparison

- Pinning: Pin model ID, image tag and instance configuration. Record Azure region and any provider-side model version info.

- Noise floor: Run an A/A pair (two pre runs) first. Do not claim effects smaller than that noise.

- Repeats and pairing: Run k repeats per script and pair results by script. Report bootstrap confidence intervals.

- Confounders: Silent model updates by the provider, Azure load variation and version drift. Re-run a pre sample at the end to check for drift.

- What "post" means: The system after iterating on eval findings (section 4.3). It is not "evals installed", since that changes nothing by itself. To test the eval gate itself, apply injected regressions to the instance (section 4.2) and record whether the evals flag them.

What this evidence is and is not

- Measured (M): system behavior under controlled tasks, plus deployed-environment effects such as latency, cold starts and cost.

- Not evidence for: usage frequencies, user behavior or production incident rates.

Controls

- Synthetic fixtures only, with no client code or data.

- Hard spend cap on the model endpoint.

- Scrub logs (section 4.5.1) before storing them or quoting them in reports.

### 4.7 Pinned baseline, build and release procedure

Policy (D5): pin one upstream OpenHands commit as the baseline and do not sync during the study. Upstream changes several times a day, and a pull between pre and post would mix upstream's changes with yours, so no difference could be attributed to your changes.

Pinned values to record (the values below are from config/defaults.json in the local copy and should be re-read at pin time)

| Item | Value or source |
| --- | --- |
| Upstream commit | 71427af5b426b3f1270db86341dffe30a947d53c (2026-10-14), the commit already checked out in the local copy. Nothing is checked out, pulled or fetched in OpenHands/: it stays exactly as cloned. The feature map in that tree names 2bdc0e9 as its maintenance baseline, which is the map's own record and not a study pin. |
| Agent Server | 1.54.0 (image ghcr.io/openhands/agent-server:1.54.0-python) |
| Automation | 1.19.3 |
| Canvas | 1.27.1 |
| Minimum compatible Agent Server | 1.51.0 |
| Model ID and version | To be set (D2) |
| Image tags | Immutable, for example pre-<sha7> and post-<nn>. Never latest. |

Build and deploy

- Identify the current Azure deployment. The image records its commit in the org.opencontainers.image.revision label and the AGENT_CANVAS_BUILD_GIT_SHA variable. Check these and /server_info.

- Rebuild pre from the pinned commit, which is the unmodified working tree as cloned. Make post changes and injections in a copy of the tree (or a copy produced with git archive), never in OpenHands/ itself, so the pre source is always reproducible. Do not compare a modified build against an older prebuilt image. Build pre and post through the same pipeline so build differences cannot affect results.

- Build with node scripts/docker-build.mjs --tag <name> -- --build-arg OPENHANDS_BUILD_GIT_SHA=<sha>, using an amd64 image. Build in the container registry or locally, then push.

- Deploy by updating the container to the new tag. Mount persistent volumes for /home/openhands/.openhands and /projects, and decide on a reset procedure between runs.

- Secrets and access: secret key, session API key and model credentials as Azure secrets. HTTPS, with inbound access restricted to your IP or VPN, because the instance runs agent-executed code.

- Telemetry: the image carries upstream's analytics key from config/defaults.json, wired in by the entrypoint. Blank it in the study build and apply the same change to both pre and post, so study traffic does not reach upstream's analytics and the change is not a confounder. The routing has not been traced here, so verify it.

- Record the image digest and the environment fields in every run's metadata.

Optional later extension: run the suite against successive upstream commits. Each break is a real regression the suite did or did not catch. It is separate evidence from the pre/post pairs, and is out of scope for now.

## 5. Workstream C: Framework comparison

### 5.1 Candidates

| Framework | Why include it | Expected fit for this SUT (hypothesis, to verify) |
| --- | --- | --- |
| Promptfoo | Popular, config-driven, CLI and CI friendly, supports red teaming and custom providers | Good for config-matrix and red-team cases. Agent multi-step tracing is the question. |
| RAGAS | Named in the request, a widely cited metric library | Likely weak: built for RAG. Evaluate its agent metrics (tool-call accuracy, goal accuracy). |
| DeepEval | Pytest-style, broad metric catalog including agentic metrics | Plausible. Fits the existing Python script tests. |
| Inspect AI | Built for agent and sandboxed evals, with strong task and scorer abstractions | Plausible best fit for sandboxed seeded-repo tasks. |
| Custom harness (pytest plus Playwright plus scripts) | The honest baseline: what it costs to skip a framework | Strong for executable oracles. Lacks reporting and judge tooling. |
| Optional (platforms): LangSmith, Braintrust, Arize Phoenix, TruLens | Hosted or observability-first tools | Include only as a lightweight desk review, not a full implementation. They add data-governance questions, so involve Compliance and the Data Privacy Officer before any real data leaves the environment. |

Phase 0 refreshes this list. The space changes quickly and versions matter, so record the exact version tested.

### 5.2 Method: same cases, every framework

Desk comparison is unreliable for this question. Instead:

- Choose 8–10 representative cases that stress different capabilities:

  - Executable-oracle coding task (GD-001)

  - No-mutation honesty task (GD-002)

  - Tool-trace assertion (GD-004)

  - Approval gate / trust boundary (GD-005, GD-009)

  - Config matrix (GD-007)

  - Secret non-disclosure red-team (GD-012)

  - A pure judge-rubric case

  - A multi-turn or queued-follow-up case (GD-011)

- Implement each in every shortlisted framework, timeboxed (for example, 2 days per framework), using the same SUT and pinned model.

- Record outcomes on the scorecard below, with evidence (code size, setup time, errors hit).

- Run each implementation twice to compare result stability across frameworks (same case, same SUT).

### 5.3 Scorecard criteria

Score 1–5 with evidence. Weights are proposals, to be agreed before scoring.

| Criterion | Weight | What to look for |
| --- | --- | --- |
| Agentic fit: multi-step, tool-trace, and sandbox/workspace-state assertions | 20% | Can it assert on tool calls, call counts, files and diffs, not only text? |
| Oracle flexibility: executable, structural and judge in one run | 15% | Custom scorers, shell or test execution, non-LLM assertions |
| Brownfield integration: drives an existing HTTP/WebSocket Agent Server, reuses existing fixtures and tests, works beside TypeScript tooling | 15% | Provider and adapter model, language fit (repo is TypeScript, scripts are Python) |
| Judge quality tooling: rubric support, judge model choice, calibration and agreement support | 10% | Does it support or at least not hinder human calibration? |
| Reproducibility and statistics: repeat runs, variance, pinning, caching | 10% | Native support for k runs and confidence intervals |
| CI and workflow: exit codes, thresholds, artifacts, cost controls | 10% | PR gating and nightly separation |
| Reporting and diffing: compare runs, regressions, trace viewing | 5% | Usable without paid add-ons? |
| Security and data governance: self-hostable, no mandatory data egress, secrets handling | 5% | Required for confidential contexts |
| Developer experience: time to first result, docs, debuggability | 5% | Measured setup time |
| Maintenance and community: release cadence, license, pricing model, lock-in | 5% | Exact license and cost terms to be checked |
| Red-team capability | Reported but not weighted | Relevant to P1 secrets and extension-trust area |

Report the weighted total and the per-criterion scores, since weighting reflects this project's priorities. Also state a recommendation per use case (for example, "best for sandboxed agent tasks", "best for config matrices").

## 6. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Nondeterminism produces noisy conclusions | k repeats, confidence intervals, minimum detectable effect stated up front |
| Budget overrun from model-backed runs | Hard per-run cost cap, cached deterministic cases, small PR subset vs. larger nightly set |
| Evals tuned to the injected regressions | Blinded authoring and a held-out third |
| Judge bias or drift | SME-labeled calibration set, judge-human agreement metric, never use a judge as the sole gate for safety or data-integrity cases |
| Scope creep into building the agent evals the Agent Server team should own | Keep to the SUT boundary (D1). Hand over critic calibration as a recommendation. |
| Credentials or real data enter datasets | Synthetic secrets and fixtures only. If real support data is ever proposed, stop and consult the Data Privacy Officer before use. |
| Framework conclusions go stale | Record versions and dates. Treat the scorecard as a snapshot. |
| Single-case-study overreach | State limits. Frame playbook items as hypotheses. |
| Simulated workload does not resemble real usage | Publish the workload model and assumptions register. Use ranges and sensitivity analysis. Never present results as production performance. |
| Cloud drift or noise confounds pre/post on Azure | Pin versions, run the A/A noise floor, pair by script, re-run a pre sample at the end (section 4.6). |
| Secrets or endpoints leak through session logs | Scrub before storage, synthetic fixtures only, spend cap on the model endpoint. |
| Interpolated figures mistaken for measurements | M/I tagging on every reported number. Keep I figures out of headline claims. |
| Local changes drift from upstream | Pin the upstream commit. Do not sync during the study (D5). Note that findings apply to that snapshot. |
| Build differences confound pre/post | Rebuild pre from the pinned commit through the same pipeline as post. Immutable tags and recorded image digests (section 4.7). |
| Study traffic reaches upstream analytics | Blank the telemetry key in both builds and verify the routing (section 4.7). |
| Agent-behavior findings cannot be fixed in this repo | State the limit (D1). Fork the SDK only if justified (D6). Otherwise report such findings as recommendations. |

## 7. Phased timeline (about 8 weeks)

| Phase | Weeks | Activities | Exit criteria |
| --- | --- | --- | --- |
| 0. Setup and verification | 1 | Settle D1–D4 and D6 (D5, the pinned commit, and the folder layout are done). Rebuild pre from the pinned commit and deploy it. Verify framework facts against current docs. Stand up pinned local stack and confirm the Azure instance (single-user or shared, model endpoint provider, spend cap). Start time and friction logs. Pre-register metrics and thresholds. | Decisions recorded, stack runs, metrics frozen |
| 1. Dataset v0 and custom harness | 2–3 | Build fixtures. Write 30+ cases. Implement the custom harness (baseline tool). | Dataset v0 reviewed. First scored run. |
| 2. Baseline | 3–4 | k-run baseline scorecard. Document existing CI signals. Build the injection library. Draft the workload model and assumptions register. Collect SME calibration labels. | Baseline report with confidence intervals |
| 3. Framework bake-off | 4–6 | Implement the 8–10 cases in each framework. Complete the scorecard. | Scorecard with evidence |
| 4. Detection experiment and iteration | 6–7 | Run the regression-injection matrix. Iterate on findings. Re-run on the held-out test split. Run the interpolation model and sensitivity analysis. | Detection matrix, after-state scorecard and tagged projections |
| 5. Synthesis | 8 | Playbook, framework recommendation, process-metric analysis, limitations. | Final report |

Phases 2 and 3 can overlap if two people are available.

## 8. Deliverables

- dataset/ with versioned JSONL, fixtures and a schema document

- frameworks/ with the custom baseline runner and the per-framework implementations

- Baseline and after-state scorecards (Tier 1–4 metrics, with confidence intervals)

- Regression-injection detection matrix

- Workload model and assumptions register (section 4.5.2), with grounding-source evidence and sensitivity analysis 5a. Guided-session scripts, driver and pre/post results from the Azure instance (section 4.6) 5b. Build, deploy and reset runbook for the Azure instance, with the pinned-baseline record (section 4.7)

- Framework comparison scorecard and use-case recommendations

- Brownfield evals playbook: stages, effort data, friction log, generalization tags

- Final report: executive summary first, then method, results and limitations, with every figure tagged measured or interpolated

## 9. Immediate next steps

- Decide D1, D2, D4 and D6 (D3 and D5 are resolved). D1 and D4 block the most work. If SME labelers are not available, D4 needs a fallback, for example your own labels with a documented limit on judge-calibration claims.

- Choose and pin the model configuration and set the cost cap.

- Freeze the metric list and thresholds (section 4.1).

- Ask me to draft the dataset schema and the first 12 JSONL cases from the report, or the custom harness skeleton, as the first build task.

Review note: this is an internal planning draft. If any part is shared outside the team, for example in a client deliverable, have it reviewed first. Confirm the framework licensing and data-handling terms with Legal and Compliance, and have the Data Privacy Officer review any plan that uses real user data.